Notes TA meeting 22.02.2022

**DEADLINES:**

* HCI document draft for Friday 23:59
* Teamwork assignment 3A and 3B
* Information Literacy CHECK BRIGHTSPACE FOR DEADLINE
* Ioana Alexandra merge request until Wednesday 23:59

**FEADBACK:**

1.GitLab

-divide issues between us, don’t put everybody on every issue (split the weekly)

-add more label (client or server-side issue, documentation, testing, to start/ started)

-change color scheme to red orange and yellow (convention)

-more relevant titles for issues (jokers -> make players have 3 jokers and elaborate more in the description)

-add more time estimations (weight = priority, due date = when we want it closed and finished time tracking = we estimate and then we track when we work) for organization at least one of them

-set up milestones every single week, at the beginning of the sprint

-an issue is about one single thing with checklists inside

-add little solutions/hints in the description (a little help for later)

- 1 or 2 people per issue

-boards for issues

-all equally approve of merge requests and comment what’s not working, but also when there’s no bugs and it’s working

-merge request should have 2 other people approve

-let the creator merge their own request (maybe add to code of conduct)

-merge at the end of every single sprint, but never merge something buggy

-name branches from the issues

-never merge stuff that doesn’t pass the pipeline

2. Code of conduct

-description of the course too generic, be more specific about the project

-the goal project wise, not only the grade

**T O O G E N E R I C**

Lol

-ioana input: I think we just have to make it longer and much more specific and concrete, using exact times and places and so on (the SMART thing?)

-write about when it s ok to cancel meeting and things like this (etiquette? Is that the word?)

For Friday we need to have endpoints in the project (wtf are endpoints?)

TUTORIALS ON MATTERMOST

UPLOAD AGENDAS BEFORE MEETINGS